# CloudDesk Project Alignment and Kick-Off Meeting Agenda

| Duration | 2 hours | Facilitator | Ojali Fatusin — Project Team Lead |
| --- | --- | --- | --- |
| Project Team | Project Lead, PMOs and Kanban Masters | Development Team | Data Analysts and Data Scientists |

# Meeting purpose

To align the project team and approve the three-week MVP delivery baseline covering scope, deliverables, workflow, milestones, dependencies, risks, acceptance criteria and responsibilities.

# Agenda

| Time (mins) | Agenda item | Required outcome |
| --- | --- | --- |
| 0–10 | Welcome, introductions and objectives | Confirm purpose, decision rules and expected outputs |
| 10–20 | Business problem and product vision | Agree the problem, customer impact and intended RAG solution |
| 20–35 | MVP scope and boundaries | Confirm Must Haves, exclusions, assumptions and constraints |
| 35–50 | Data Analyst delivery proposal | Agree data sources, baseline, preparation, benchmark data and DA outputs |
| 50–65 | Data Scientist delivery proposal | Agree architecture, retrieval, RAG, citations, confidence and DS outputs |
| 65–80 | Workflow and dependency mapping | Confirm DA-to-DS handovers, sequencing, critical path and Kanban rules |
| 80–90 | Roadmap and sprint planning | Agree milestones, meeting cadence, weekly sprint goals, owners and target dates |
| 90–105 | RAID analysis | Identify and assign risks, assumptions, issues and dependencies |
| 105–115 | Quality and governance | Approve acceptance criteria, DoR, DoD and release conditions |
| 115–120 | Baseline approval and close | Confirm scope freeze, decisions, actions, owners and deadlines |

# Required pre-meeting preparation

| Data Analysts | Data Scientists | PMOs and Kanban Masters |
| --- | --- | --- |
| Data sources and access; current-state process; baseline metrics; data quality and privacy concerns; deliverables, sub-tasks, estimates, dependencies, and acceptance evidence. | RAG architecture and technology stack; data and infrastructure needs; retrieval, citations, confidence and escalation; deliverables, estimates, DA dependencies, metrics, and risks. | Draft scope, RACI, RAID, and stakeholder register; acceptance framework; Kanban board and movement rules; milestones, change control, communication, and escalation routes. |

# Expected meeting outputs

| • Approved product vision and MVP scope | • Prioritised DA and DS product backlog |
| --- | --- |
| • Three-week roadmap, milestones, and sprint goals | • Confirmed DA-to-DS dependencies |
| • Approved Kanban workflow, acceptance criteria, DoR, and DoD | • Initial RAID and decision logs |
| • Confirmed roles, communication, and escalation paths | • Frozen baseline scope and change-control process |

Pre-work deadline: Team resources should be available 12 – 24 hours before the workshop so the meeting can focus on decisions and baseline approvals.